GOVEXAM AI TUTOR SUITE

Master Roadmap, Skills Blueprint & Monetization Strategy

From Prototype to Profitable EdTech Platform

[STATUS] Version 3.0 | June 2026 | Strictly Confidential
Built on: FastAPI • Next.js 14 • PostgreSQL • FAISS • RAG
Phases 0, 1 (partial), and 2 (partial) are COMPLETE as of June 2026.

# WHAT CHANGED SINCE v2.0  (June 2026 update)

The original v2.0 document was written when the project was a raw prototype with critical bugs. Over the past month, 7 security/reliability issues were identified and fixed, a full 45-test pytest suite was built, and the auth flow (email verification, forgot/reset password, rate limiting) was completed. Below is a precise accounting of what is done and what remains.

| Area | v2.0 Status | v3.0 Status (June 2026) |
| --- | --- | --- |
| Double FastAPI instantiation | CRITICAL BUG | ✅ FIXED |
| Hardcoded JWT secret / DB password | CRITICAL BUG (SEC-1/2) | ✅ FIXED — env vars only |
| JWT stored in httpOnly cookie | CRITICAL BUG (SEC-3) | ✅ FIXED |
| get_error_log ORM serialization | CRITICAL BUG | ✅ FIXED |
| /save-mock-test route missing | CRITICAL BUG | ✅ FIXED |
| pyqs.json relative path | CRITICAL BUG | ✅ FIXED |
| Email verification (signup) | MISSING | ✅ DONE (DB token + C-1 login block) |
| Verify-email frontend page | MISSING | ✅ DONE (/verify-email with token param) |
| Forgot password / reset password | MISSING | ✅ DONE (full flow, token-based) |
| Password strength validation | MISSING | ✅ DONE (signup + reset — uppercase+digit) |
| Rate limits on recovery endpoints | MISSING | ✅ DONE (3/min forgot, 5/min reset) |
| Token expiry on verify-email | MISSING | ✅ DONE (expires_at filter in DB query) |
| SQLAlchemy pool config | Crashes SQLite | ✅ FIXED (conditional PG-only args) |
| Dead LangGraph/Groq dependencies | 9 dead packages | ✅ REMOVED from requirements.txt |
| Pydantic v2 validation error handler | Returns 500 (ctx.error not serializable) | ✅ FIXED (jsonable_encoder) |
| Alembic migrations | MISSING | ✅ DONE (2 migration files) |
| Pytest test suite | MISSING | ✅ DONE (45 tests, 12 test classes) |
| Worker count (in-memory cache) | 2 workers → cache split | ✅ FIXED (1 worker) |
| Refresh token (Redis-backed) | MISSING | ❌ TODO (Phase 2 remaining) |
| Real email sending (SMTP) | Console logging only | ❌ TODO (Phase 2 remaining) |
| API versioning /api/v1/ prefix | MISSING | ❌ TODO (Phase 2 remaining) |
| Redis cache (replace in-memory dict) | In-memory dict breaks multi-worker | ❌ TODO (Phase 3) |
| Conversational context in tutor | Stateless — each Q is isolated | ❌ TODO (Phase 3) |
| Multi-exam architecture | IBPS SO only, hardcoded | ❌ TODO (Phase 4) |
| Admin panel | NOT BUILT | ❌ TODO (Phase 4) |
| Razorpay subscriptions | NOT BUILT | ❌ TODO (Phase 5) |
| Hybrid RAG (BM25 + semantic) | Semantic only | ❌ TODO (Phase 3) |
| CI/CD (GitHub Actions) | NOT SET UP | ❌ TODO (Phase 6) |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 1 — VISION & SYSTEM OVERVIEW

## 1. From IBPS Prototype to Full Gov Exam AI Suite

Your current project started as a working prototype targeting IBPS SO with FastAPI + Next.js + FAISS + Groq. As of June 2026, the foundation is secure, tested, and deployable. This document is your complete blueprint to transform it into a multi-exam, AI-powered learning suite — published, profitable, and defensible. Every section is actionable, prioritized, and tied directly to what already exists in your codebase.

## 1.1 What the Full Suite Looks Like

| Module | What It Does | Status (June 2026) |
| --- | --- | --- |
| AI Tutor Chat | RAG chatbot — text-based, PYQ-grounded | ✅ Exists (stateless, 1 turn) |
| Practice Arena | Adaptive MCQ generation per topic/exam | ✅ Exists (basic, IBPS SO only) |
| Mock Test Engine | Full-length timed exams, auto-graded | ✅ Exists (seeded via seed_mock_test.py) |
| Email Auth Flow | Signup verify + forgot/reset password | ✅ COMPLETE (June 2026) |
| Answer Sheet Checker | Upload handwritten/typed sheets — AI grades | ❌ NOT BUILT |
| Doubt Solver | Image upload of question → AI explains step-by-step | ❌ NOT BUILT |
| Study Workspace | Notes, bookmarks, flashcards, spaced repetition | ❌ NOT BUILT |
| Progress Dashboard | Weak-area analytics, improvement graphs, streaks | PARTIAL (stats exist, no charts) |
| Admin Panel | Question bank CRUD, user management, analytics | ❌ NOT BUILT |
| Multi-Exam Support | UPSC, SSC, IBPS, RRB, State PSC syllabus engine | ❌ NOT BUILT |
| Conversational Tutor | Multi-turn context (last 5 messages) | ❌ TODO — Phase 3 priority |
| Hybrid RAG (BM25 + rerank) | Dense + sparse retrieval, cross-encoder reranking | ❌ TODO — Phase 3 |
| Redis Cache | Shared cache for multi-worker deployments | ❌ TODO — Phase 3 |

## 1.2 Target Exams to Cover (Priority Order)

| Exam | Vacancies/Year | Aspirants | Why First |
| --- | --- | --- | --- |
| IBPS PO / Clerk / SO | ~15,000 | 1.5 Cr+ | ✅ Already your base — extend it |
| SSC CGL / CHSL / MTS | ~25,000 | 3 Cr+ | Largest volume exam in India |
| UPSC Prelims + Mains | ~1,000 | 10 L+ | Highest willingness to pay |
| RRB NTPC / Group D | ~35,000 | 2 Cr+ | Mass market, price-sensitive |
| State PSC (MPSC/BPSC etc.) | ~5,000/state | 50 L+ | Fragmented, low competition |
| Defence (NDA/CDS/AFCAT) | ~8,000 | 30 L+ | Loyal, high-retention users |
| Teaching (CTET/TET) | ~20,000 | 80 L+ | B2B potential with schools |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 2 — TARGET SYSTEM ARCHITECTURE

## 2.1 Backend Architecture (FastAPI — June 2026 State)

| Path | Purpose | Status |
| --- | --- | --- |
| app/main.py | Single FastAPI instance, lifespan context, all routes | ✅ DONE |
| app/core/config.py | Pydantic BaseSettings, env vars only — no hardcoded secrets | ✅ DONE |
| app/core/auth.py | bcrypt + JWT, httpOnly cookies, token creation | ✅ DONE |
| app/core/error_handler.py | Pydantic v2 validation errors (jsonable_encoder fix) | ✅ DONE |
| app/models/database.py | SQLAlchemy ORM, conditional pool args (PG/SQLite) | ✅ DONE |
| alembic/ | Versioned DB migrations (2 migration files) | ✅ DONE |
| tests/conftest.py | In-memory SQLite + mocked rate limiter, function-scoped client | ✅ DONE |
| tests/test_system.py | 45 tests across 12 test classes — all passing | ✅ DONE |
| app/api/v1/routes/ | API versioning prefix — /api/v1/ on all routes | ❌ TODO |
| app/services/rag_service.py | Multimodal RAG: text + image + PDF pipeline | ❌ TODO (Phase 3) |
| app/services/assessment_service.py | Handwriting OCR + LLM evaluation pipeline | ❌ TODO (Phase 4) |
| app/services/exam_service.py | Syllabus engine — maps topics to exam categories | ❌ TODO (Phase 4) |
| app/workers/celery_app.py | Background tasks: email, report generation, analytics | ❌ TODO (Phase 3) |

## 2.2 Frontend Architecture (Next.js 14 — June 2026 State)

| Path | Purpose | Status |
| --- | --- | --- |
| middleware.ts | Auth guard — redirects unauthenticated users | ✅ EXISTS |
| app/login/page.tsx | Login with 403 handler for unverified users | ✅ DONE (403 toast added) |
| app/signup/page.tsx | Signup form with validation | ✅ EXISTS |
| app/verify-email/page.tsx | Reads ?token= from URL, calls backend, shows result | ✅ DONE (NEW) |
| app/forgot-password/page.tsx | Forgot password form | ✅ EXISTS |
| app/reset-password/page.tsx | Reset password form with strength validation | ✅ EXISTS |
| app/tutor/page.tsx | Tutor chat — streaming SSE, stateless (no history) | ✅ EXISTS — needs conv. history |
| app/practice/page.tsx | MCQ practice — IBPS SO only | ✅ EXISTS |
| app/mock-tests/page.tsx | Mock test listing + attempt flow | ✅ EXISTS |
| app/dashboard/page.tsx | Stats dashboard | ✅ EXISTS |
| app/progress/page.tsx | Progress view | ✅ EXISTS |
| app/error-log/page.tsx | Error log review | ✅ EXISTS |
| app/workspace/page.tsx | Study workspace — notes, chat, flashcards | ❌ NOT BUILT |
| app/assessment/page.tsx | Upload answer sheet → AI scoring | ❌ NOT BUILT |
| app/doubt-solver/page.tsx | Camera/upload question image → solution | ❌ NOT BUILT |
| app/exams/page.tsx | Exam selector: IBPS/SSC/UPSC/RRB + syllabus browser | ❌ NOT BUILT |
| app/admin/page.tsx | Question bank, user management, revenue dashboard | ❌ NOT BUILT |
| app/pricing/page.tsx | Plans, Razorpay checkout, feature comparison | ❌ NOT BUILT |
| lib/api.ts | Centralized API client, 401 handling, token refresh | ✅ EXISTS |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 3 — SKILLS TO LEARN & MASTER

(Unchanged from v2.0 — refer to the original skills blueprint. Priority order below.)

| Skill Area | Most Critical Items | Phase |
| --- | --- | --- |
| FastAPI async | async def, httpx.AsyncClient, lifespan events, background tasks | Now |
| Pydantic v2 | BaseSettings, field_validator, jsonable_encoder — already using | ✅ Applied |
| SQLAlchemy 2.0 | async sessions, Alembic migrations — Alembic done, async TODO | Phase 3 |
| Redis | Cache, rate limit counters, refresh token store | Phase 3 |
| Celery + Redis | PDF processing, email delivery, report generation | Phase 3 |
| pytest + httpx | Already built 45 tests — expand to 80% coverage | Ongoing |
| RAG pipeline | Chunking, BM25 hybrid, cross-encoder reranking, RAGAS eval | Phase 3 |
| Sentence Transformers | Multilingual model, batching, index persistence | Phase 3 |
| Prompt engineering | Conversation history, structured JSON output, hallucination guards | Phase 3 |
| Razorpay | Subscription API, webhook HMAC verification, plan gating | Phase 5 |
| DPDP Act 2023 | Consent, right to erasure, grievance officer | Phase 6 |
| GitHub Actions CI/CD | lint+test+build on push, auto-deploy to Railway/Vercel | Phase 6 |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 4 — PHASE-BY-PHASE BUILD ROADMAP

[TIME] TIMELINE: Full-time (40 hrs/week): ~16–20 weeks remaining to profitable platform. Part-time (15-20 hrs/week): 6–9 months remaining. Phases 0 and partial 1+2 are DONE — you are approximately 3–4 weeks ahead of the v2.0 plan.

## PHASE 0 — Critical Fixes  ✅ COMPLETE

[DONE] All Phase 0 items are done and committed. No action required.

| Deliverable | File | Status |
| --- | --- | --- |
| Fix double FastAPI instantiation | app/main.py | ✅ DONE |
| Remove hardcoded JWT secret + DB password | app/core/config.py | ✅ DONE |
| Move JWT from localStorage to httpOnly cookie | app/core/auth.py + frontend | ✅ DONE |
| Fix get_error_log ORM serialization (Pydantic) | app/main.py | ✅ DONE |
| Add /save-mock-test route + wire in frontend | app/main.py + frontend | ✅ DONE |
| Fix pyqs.json path (Path(__file__).parent) | modules/rag.py | ✅ DONE |

## PHASE 1 — Solid Backend  🔶 MOSTLY DONE

| Deliverable | File | Status |
| --- | --- | --- |
| SQLAlchemy pool config (pool_size=10, max_overflow=20) | app/models/database.py | ✅ DONE (conditional for SQLite) |
| Pydantic v2 validators: password strength, email format | app/main.py | ✅ DONE |
| Pydantic v2 validation error handler (jsonable_encoder) | app/core/error_handler.py | ✅ DONE |
| Alembic for versioned DB migrations | alembic/ (2 files) | ✅ DONE |
| Remove dead LangGraph/Groq dependencies | requirements.txt | ✅ DONE (9 packages removed) |
| 45 pytest tests covering all critical routes | tests/conftest.py + test_system.py | ✅ DONE (exceeds 20 target) |
| Wire RAG pipeline into /ask (FAISS context injection) | modules/rag.py + tutor.py | ⚠️ PARTIAL — FAISS loads but needs verification |
| Replace requests.post with httpx.AsyncClient for Groq | modules/tutor.py | ⚠️ CHECK — may already be done |
| Move model loading to lifespan context manager | app/main.py | ❌ TODO |
| Input max length on /ask and /practice (2000 chars) | app/main.py | ❌ TODO |

## PHASE 2 — Auth & Security  🔶 PARTIALLY DONE

| Deliverable | File | Status |
| --- | --- | --- |
| Email verification token on signup (DB + login block) | app/main.py (C-1, C-2) | ✅ DONE |
| Frontend /verify-email page (reads ?token= from URL) | frontend/app/verify-email/page.tsx | ✅ DONE (NEW) |
| Forgot password / reset password flow | app/main.py + frontend pages | ✅ DONE |
| Rate limits on /forgot-password (3/min) and /reset-password (5/min) | app/main.py (H-1) | ✅ DONE |
| Password strength on reset-password endpoint (H-4) | app/main.py | ✅ DONE |
| Worker count fix (1 worker — prevents in-memory cache split) | docker-compose.yml | ✅ DONE |
| Real email sending (SMTP/Resend.com — not console logging) | app/main.py email functions | ❌ TODO — URGENT |
| Refresh token: Redis-backed, 7-day sliding window | app/core/auth.py + Redis | ❌ TODO |
| Next.js middleware.ts: frontend route protection | frontend/middleware.ts | ✅ EXISTS (verify it works) |
| API versioning prefix /api/v1/ on all routes | app/main.py | ❌ TODO |
| Input sanitization middleware for XSS prevention | app/main.py | ❌ TODO |
| Per-user rate limiting on LLM endpoints (/ask, /practice) | app/main.py | ❌ TODO |

## PHASE 3 — Real AI Quality  (2–3 weeks, START HERE)

[PRIORITY] This is the highest-impact phase for user retention. Users feel the tutor is 'dumb' because every question is stateless. Fixing conversation history is item #1.

| Deliverable | Effort | Impact |
| --- | --- | --- |
| Wire real email sending (Resend.com/SMTP) | 4h | 🔴 BLOCKS ALL AUTH |
| Conversational context in /ask (last 5 turns stored in DB) | 1 day | 🔴 BIGGEST UX WIN |
| Seed mock test DB (run seed_mock_test.py) | 2h | 🔴 MOCKS SHOW 0 QUESTIONS NOW |
| 2,000+ PYQs in RAG corpus (pyqs.json) | 3 days | 🔴 AI quality 5× better |
| Hybrid RAG: BM25 + FAISS scoring (α=0.6 dense, 0.4 sparse) | 2 days | 🟠 Recall improves 40%+ |
| Cross-encoder reranker (ms-marco-MiniLM-L-6-v2) | 1 day | 🟠 Precision improves |
| FAISS index persistence (faiss.write_index / read_index) | 4h | 🟠 Stops re-indexing on restart |
| Redis cache + re-enable --workers 4 | 4h | 🟠 Handles 100+ concurrent users |
| Celery background jobs for AI calls (avoids HTTP timeouts) | 3 days | 🟡 Prevents 30s timeouts |
| Multilingual embedding model (paraphrase-multilingual-MiniLM-L12-v2) | 4h | 🟡 Hindi question support |
| Switch to Claude Sonnet for tutor (better instruction following) | 4h | 🟡 Quality bump + prompt caching |

## PHASE 4 — Full Feature Suite  (4–5 weeks)

| Deliverable | Effort | Impact |
| --- | --- | --- |
| Multi-exam DB architecture (Exam, Subject, Topic tables + question exam_tags) | 1 week | Unlock SSC CGL, UPSC markets |
| Per-exam RAG index (one FAISS index per exam code) | 2 days | RAG quality per-exam |
| Admin panel via sqladmin (question bank CRUD, user management) | 3 days | Content ops without SQL |
| Answer sheet checker (PDF/image upload → OCR → AI grades) | 2 weeks | Biggest differentiator |
| Bookmarks (save tutor response, tag by topic) | 1 day | Retention driver |
| Adaptive difficulty (bias questions toward weak topics) | 2 days | Personalization |
| Streak tracking (UserActivity table, calendar heatmap) | 1 day | Retention driver |
| Study plan persistence (StudyPlan table, regenerate button) | 1 day | Retention driver |
| Progress analytics charts (Recharts — accuracy trend, topic heatmap) | 2 days | Conversion driver |
| AI evaluate_answer wired to frontend (partial credit feedback) | 1 day | High-value AI feature |
| PDF report generation (weekly progress summary) | 2 days | Re-engagement trigger |
| User roles: student / admin / institute | 2 days | B2B prep |
| KaTeX math rendering in AI responses | 4h | Critical for quant sections |

## PHASE 5 — Monetization  (2–3 weeks)

| Deliverable | Effort | Impact |
| --- | --- | --- |
| Razorpay subscription integration (monthly/annual) | 3 days | First revenue |
| Pricing page with feature comparison table | 1 day | Conversion |
| Webhook handler: update user.plan on successful payment | 4h | Critical for billing |
| Free tier: 10 tutor questions/day, 1 mock/week | 4h | Funnel |
| Pro tier (₹299/month): unlimited AI, all mocks, analytics | 4h | Core revenue |
| Elite tier (₹599/month): Pro + AI coaching + offline PDFs | 1 day | High LTV |
| Institute tier (₹5K-15K/month): multi-user, admin panel, white-label | 1 week | B2B channel |
| Usage metering (TutorQuery table with tokens_used) | 4h | Cost control |
| Referral system (1 free month per 3 successful referrals) | 2 days | Organic growth |
| AI Disclaimer visible in tutor interface | 1h | Legal requirement |

## PHASE 6 — Production Launch  (2–3 weeks)

| Deliverable | Effort | Impact |
| --- | --- | --- |
| GitHub Actions CI: lint (ruff/eslint) + pytest + build on every push | 1 day | Prevents regressions |
| Docker Compose: FastAPI + PostgreSQL + Redis + Celery + Next.js | 1 day | One-command local stack |
| Deploy: Railway (backend) + Vercel (frontend) + Cloudflare (CDN) | 1 day | Live platform |
| Sentry: error tracking in both FastAPI and Next.js | 4h | Ops visibility |
| HSTS + CSP headers + pip-audit + npm audit in CI | 4h | Security hardening |
| PostgreSQL automated daily backups to Cloudflare R2 | 4h | Data safety |
| Privacy Policy + Terms of Service (DPDP Act compliant) | 2 days | Legal requirement |
| GST registration + Razorpay KYC completed | 2 days | Required for payments |
| Beta launch: 100 users, collect feedback, iterate | — | First real users |
| Prometheus + Grafana metrics (API latency, error rates, Groq latency) | 4h | Ops visibility |
| Expired AuthToken cleanup job (cron — delete tokens older than 30 days) | 2h | DB hygiene |

## PHASE 7 — Scale & Growth  (Ongoing, Month 6+)

| Deliverable | When | Revenue Impact |
| --- | --- | --- |
| Hindi language support (multilingual embedding already chosen in Phase 3) | Month 6 | 2× addressable market |
| Mobile app: Progressive Web App (PWA manifest + service worker) | Month 7 | 60% of aspirants on mobile |
| B2B sales: coaching institutes white-label dashboard | Month 6 | Highest margin channel |
| Government tender track: on-premise deployment option | Month 12 | Large contract revenue |
| Fine-tune embedding model on Indian exam corpus | Month 9 | RAG quality step-change |
| Community: leaderboard, study groups, peer Q&A | Month 8 | Retention + viral growth |
| YouTube: solve PYQs using AI tutor on camera | Month 4 | Organic acquisition |
| Affiliate program for coaching institute partnerships | Month 7 | Distribution leverage |
| Regional language support (Tamil, Telugu, Bengali) | Month 12 | State PSC markets |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 5 — QUICKEST WINS RIGHT NOW

[DO THESE FIRST] These 6 tasks should be done before anything else in Phase 3. Without them, the app cannot onboard real users.

| Priority | Task | Estimated Time | Blocking? |
| --- | --- | --- | --- |
| 🔴 1 | Wire real email (Resend.com/SMTP) for signup + forgot-password | 4h | YES — auth flow broken without it |
| 🔴 2 | Run seed_mock_test.py — mock tests show 0 questions currently | 2h | YES — mock tests unusable |
| 🔴 3 | Add 2,000+ PYQs to pyqs.json (scrape IBPS SO PDFs 2015–2024) | 3 days | YES — AI quality |
| 🟠 4 | Add conversational context to /ask (last 5 turns in DB) | 1 day | High — top UX complaint |
| 🟠 5 | Redis cache + re-enable --workers 4 in docker-compose | 4h | High — scalability |
| 🟡 6 | Input max length on /ask and /practice (2000 chars) | 2h | Medium — cost protection |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 6 — MULTIMODAL RAG PIPELINE (Phase 3 Deep Dive)

The quality of your AI tutor is determined 80% by RAG quality and 20% by LLM quality. A great RAG pipeline with an average LLM beats a great LLM with poor RAG every time.

## 6.1 Current RAG State

| Component | Current (June 2026) | Target (Phase 3) |
| --- | --- | --- |
| Embedding model | all-MiniLM-L6-v2 (English only) | paraphrase-multilingual-MiniLM-L12-v2 |
| Vector store | FAISS in-memory (reloads on restart) | FAISS persistent + optional Qdrant |
| Keyword search | None | BM25Okapi hybrid retrieval (rank_bm25) |
| Re-ranker | None | cross-encoder/ms-marco-MiniLM-L-6-v2 |
| Vision input | None | GPT-4o mini vision OR Gemini Flash |
| PDF parsing | None | PyMuPDF + pdfplumber |
| OCR (handwriting) | None | Tesseract + LLM correction pass |
| LLM | Groq Llama-3.3-70B (stateless) | Groq primary + Claude fallback + 5-turn history |
| Streaming | SSE implemented | ✅ Already done — keep |
| Conversation memory | None (stateless) | ConversationMessage table — last 5 turns |
| Corpus size | ~200 PYQs | 5,000+ PYQs target |

## 6.2 Hybrid Retrieval Formula

final_score = 0.6 × faiss_cosine_score + 0.4 × bm25_score

Always retrieve first, generate only with context. Dense retrieval captures semantic similarity ('What is NPA?' matches 'non-performing asset meaning'). Sparse (BM25) captures exact keywords ('Section 80C deduction' needs keyword match).

## 6.3 Chunking Strategy for Exam Content

• PYQ questions: 1 question + answer + explanation = 1 chunk (never split Q from A)

• Study notes: paragraph-level chunks with 10% overlap

• Tables/formulas: keep entire table as one chunk — never split rows

• Target chunk size: 256–512 tokens for retrieval precision

• Store metadata with each chunk: exam name, topic, year, difficulty level

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 7 — MONETIZATION STRATEGY

## 7.1 Pricing Architecture

| Plan | Price | Target | Key Features |
| --- | --- | --- | --- |
| Free | ₹0/month | Awareness / top of funnel | 10 AI questions/day, 1 mock/week, basic analytics |
| Aspirant | ₹299/month or ₹1,999/year | Individual exam aspirants | Unlimited AI tutor, all mock tests, answer sheet checker (3/month), full analytics |
| Pro | ₹599/month or ₹3,999/year | Serious aspirants, UPSC | All Aspirant + unlimited answer sheets, AI study plan, offline PDF, priority support, all exams |
| Institute | ₹5,000–₹15,000/month | Coaching institutes | Multi-user (up to 200 students), custom question bank, admin panel, white-label, bulk analytics |
| Enterprise | Custom / Tender | State boards, banks | On-premise, data residency, SLA, Hindi/regional language, SSO, dedicated support |

## 7.2 Unit Economics (Target State)

| Metric | Month 6 | Month 12 | Month 18 |
| --- | --- | --- | --- |
| Total registered users | 2,000 | 15,000 | 50,000 |
| Paying users (Aspirant+Pro) | 200 (10%) | 1,500 (10%) | 5,000 (10%) |
| Institute accounts | 5 | 30 | 100 |
| MRR (Monthly Recurring Revenue) | ₹65,000 | ₹4.8L | ₹22L |
| LLM API cost/month | ₹15,000 | ₹90,000 | ₹3L |
| Infrastructure cost/month | ₹8,000 | ₹35,000 | ₹1.2L |
| Gross Margin | ~65% | ~72% | ~76% |

## 7.3 Growth Strategy

Organic Acquisition (0 ad spend — do this first):

• SEO: 200+ articles targeting '[exam] preparation tips', '[topic] questions with answers'

• YouTube: solve PYQ questions using the AI tutor on camera — show the product in action

• Telegram/WhatsApp: daily PYQ of the day from your platform with link

• College ambassador: free Pro access to students who bring 10 sign-ups

B2B — fastest path to ₹1L+ MRR:

• Target coaching institutes with 50–500 students

• Pricing: ₹100–150 per student per month

• Sales: free 30-day pilot with 20 students → convert on results

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 8 — LEGAL, COMPLIANCE & SECURITY

## 8.1 Security Checklist (Updated June 2026)

| Item | Priority | Status (June 2026) |
| --- | --- | --- |
| JWT secret not in source code (env var) | CRITICAL | ✅ DONE |
| DB password not in source code | CRITICAL | ✅ DONE |
| JWT stored in httpOnly cookie, not localStorage | CRITICAL | ✅ DONE |
| Email verification on signup + login block | CRITICAL | ✅ DONE (June 2026) |
| Password strength enforced (signup + reset) | CRITICAL | ✅ DONE (June 2026) |
| Token expiry enforced on verify-email | CRITICAL | ✅ DONE (June 2026) |
| Rate limits on /forgot-password and /reset-password | HIGH | ✅ DONE (June 2026) |
| Token burned after single use (verify + reset) | HIGH | ✅ DONE (June 2026) |
| Pydantic v2 validation errors return 422 not 500 | HIGH | ✅ DONE (jsonable_encoder fix) |
| Real email delivery (not console logging) | CRITICAL | ❌ TODO — URGENT |
| Refresh token with Redis backing | HIGH | ❌ TODO (Phase 2 remaining) |
| Per-user rate limiting on /ask and /practice | HIGH | ❌ TODO |
| Input max length on /ask, /practice (2000 chars) | HIGH | ❌ TODO |
| HTTPS enforced with HSTS header | HIGH | ❌ TODO (Phase 6) |
| Dependency scanning in CI (pip-audit, npm audit) | HIGH | ❌ TODO (Phase 6) |
| XSS sanitization middleware | HIGH | ❌ TODO |
| Expired AuthToken cleanup job (cron) | MEDIUM | ❌ TODO |
| Answer sheet images encrypted at rest (R2) | MEDIUM | ❌ N/A — not built yet |

## 8.2 Indian DPDP Act 2023 Requirements

• Explicit consent before collecting name, email, exam preferences

• Purpose limitation: only use data for exam preparation

• Right to erasure: implement 'Delete My Account' feature (TODO)

• Grievance officer: appoint one with contact details visible on platform

• Data breach notification within 72 hours

• Data processing agreement with third-party processors (Groq, Razorpay)

• DISCLAIMER: This is general guidance, not legal advice. Consult an Indian tech law attorney.

## 8.3 Required Legal Documents (Pre-Launch)

• Terms of Service (AI disclaimer, refund policy, dispute resolution)

• Privacy Policy (DPDP Act compliant)

• Refund Policy (no refund after 7 days for digital subscriptions)

• Cookie Policy

• AI Disclaimer prominently in tutor interface

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 9 — PRE-LAUNCH VERIFICATION CHECKLIST

[WARNING] Do not share the URL publicly until every CRITICAL item is checked.

## 9.1 Security Checklist

| Item | Priority | Phase | Status |
| --- | --- | --- | --- |
| JWT secret not in source code | CRITICAL | Phase 0 | ✅ DONE |
| Database password not in source code | CRITICAL | Phase 0 | ✅ DONE |
| JWT stored in httpOnly cookie | CRITICAL | Phase 0 | ✅ DONE |
| Email verification on signup + login block | CRITICAL | Phase 2 | ✅ DONE |
| Password strength enforced (8 chars, 1 digit, 1 uppercase) | CRITICAL | Phase 1 | ✅ DONE |
| Real email sending (SMTP/Resend) | CRITICAL | Phase 2 | ❌ TODO |
| Input max length on /ask and /practice | CRITICAL | Phase 1 | ❌ TODO |
| Refresh token with Redis backing | HIGH | Phase 2 | ❌ TODO |
| Per-user rate limiting on LLM endpoints | HIGH | Phase 2 | ❌ TODO |
| HTTPS enforced with HSTS header | HIGH | Phase 6 | ❌ TODO |
| Dependency scanning in CI (pip-audit, npm audit) | HIGH | Phase 6 | ❌ TODO |

## 9.2 Functionality Checklist

| Item | Priority | Phase | Status |
| --- | --- | --- | --- |
| FastAPI instantiated exactly once | CRITICAL | Phase 0 | ✅ DONE |
| RAG pipeline: /ask retrieves FAISS context before calling Groq | CRITICAL | Phase 1 | ⚠️ VERIFY |
| pyqs.json path uses Path(__file__).parent anchor | CRITICAL | Phase 0 | ✅ DONE |
| /save-mock-test route exists and called from frontend | CRITICAL | Phase 0 | ✅ DONE |
| get_error_log returns Pydantic-serialized objects | CRITICAL | Phase 0 | ✅ DONE |
| Email verify flow works end-to-end (real email sent) | CRITICAL | Phase 2 | ❌ TODO (no real email yet) |
| Mock test questions seeded in DB | CRITICAL | Phase 1 | ❌ TODO (seed_mock_test.py not run) |
| Conversation history passed to /ask (last 5 messages) | HIGH | Phase 3 | ❌ TODO |
| Mock test list fetched from DB (not hardcoded) | HIGH | Phase 4 | ✅ DONE |
| Unauthenticated users redirect to /login (middleware.ts) | CRITICAL | Phase 2 | ✅ EXISTS — verify |
| Token expiry shows re-login prompt | HIGH | Phase 2 | CHECK |
| Typing animation skip/stop button | HIGH | Phase 1 | CHECK |
| 45 automated tests passing | HIGH | Phase 1 | ✅ DONE |

## 9.3 Business & Legal Checklist

| Item | Priority | Phase | Status |
| --- | --- | --- | --- |
| Terms of Service published and linked in footer | HIGH | Phase 6 | ❌ TODO |
| Privacy Policy (DPDP Act compliant) published | HIGH | Phase 6 | ❌ TODO |
| AI Disclaimer visible in tutor interface | HIGH | Phase 5 | ❌ TODO |
| Refund Policy clearly stated on pricing page | HIGH | Phase 5 | ❌ TODO |
| Razorpay KYC completed (for live payments) | CRITICAL | Phase 5 | ❌ TODO |
| GST registration (or aware of threshold) | HIGH | Phase 5 | ❌ TODO |
| Business registration (for B2B invoicing) | HIGH | Phase 5 | ❌ TODO |
| Sentry error tracking (frontend + backend) | HIGH | Phase 6 | ❌ TODO |
| PostgreSQL automated daily backups configured | HIGH | Phase 6 | ❌ TODO |
| Environment variables documented in .env.example | HIGH | Phase 6 | ✅ DONE (.env.example exists) |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# SECTION 10 — NEXT 7 DAYS ACTION PLAN (June 2026)

[UPDATED] The original Week 1 plan is COMPLETE. This is the updated 7-day plan for the next sprint.

| Day | Task | File to Edit | Expected Outcome |
| --- | --- | --- | --- |
| Day 1 AM | Wire real email: add Resend.com/SMTP to /signup and /forgot-password | app/main.py (send_verification_email, send_reset_email) | Auth flow works for real users |
| Day 1 PM | Run seed_mock_test.py and verify mock tests show questions | seed_mock_test.py + docker-compose.yml entrypoint | Mock tests not empty |
| Day 2 | Add 200+ high-quality PYQs to data/pyqs.json (IT Officer first) | data/pyqs.json | RAG gives relevant answers for IT Officer questions |
| Day 3 AM | Add ConversationMessage DB model + pass last 5 turns to /ask | app/models/database.py + modules/tutor.py + app/main.py | Tutor remembers follow-up context |
| Day 3 PM | Add conversation_id to frontend tutor page | frontend/app/tutor/page.tsx | Frontend sends conversation_id with each message |
| Day 4 | Add input max length validators on /ask (2000 chars) and /practice (500 chars) | app/main.py (AskRequest, PracticeRequest models) | Cost protection against abuse |
| Day 5 | Add FAISS index persistence (write on startup, load if exists) | modules/rag.py | Stops re-indexing 5,000 vectors on every restart |
| Day 6 | Install Redis locally, add fastapi-cache2, cache /stats and /revision-plan | requirements.txt + app/main.py | Re-enable --workers 4 in docker-compose |
| Day 7 | Run full 45-test suite, fix any regressions, commit | tests/test_system.py | Green CI before next feature push |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

GovExam AI Tutor Suite — Master Roadmap v3.0

Built on IBPS SO prototype | Version 3.0 | June 2026 | Strictly Confidential